## Slide 1: From zero to success
Deploying the right way

## Slide 2: Caveats
One amongst others
Small to medium nonprofit
Low key approach
From ZERO
Just the CRM
  No CMS, custom developments, integrations, …
How long is a piece of string?

## Slide 3: #1 success factor
You are going to CHANGE the way your organization functions
  Management support & commitment
  Provide compelling justification for why
  Have a clear process & trusted team in place
  Communicate, communicate, communicate
  Small steps, easy wins and supporters first
Be prepared to DEAL WITH resistance
Be CONSISTENT, do not compromise

## Slide 4: Quickstart process
Questionnaire & import files
Roadmap
Implementation
Go Live
Interview
Data import
Training I
Data Import Validation
Training II
Training III
* Green: active customer participation

## Slide 5: Questionnaire & import files
Comprehensive questionnaire
  Introduction
  Organization & project team
  Functional areas
  Transversal areas
  Current technology
Sample import files
Why?

## Slide 6: Interviews
Different stakeholders
Outcomes
  Key processes
  Pain points
  KPI / Success factors
  Project team (Champion + …)
  Roadmap
  … and eventually technology aspects as well
Why not upfront?

## Slide 7: Roadmap
Glorified project schedule
Clear expectations and timelines
Roll out quickly, then expand

## Slide 8: Where are we?
Timeline: 2 - 8 weeks (waiting)
Resources: 10 - 80 man hours
  Champion
  Functional managers
  Consultant (eventually)
Budget: $0 to $3,000

## Slide 9: Quickstart process
Questionnaire & import files
Roadmap
Implementation
Go Live
Interview
Data import
Training I
Data Import Validation
Training II
Training III
* Green: active customer participation

## Slide 10: The Danger Zone (1/2)
Installing – OK, you can figure this out
Configuring
  Mapping business requirements to technology
  Multiple implementations strategies
  Experience and best practices
  No “consultant’s brain dump”

## Slide 11: The Danger Zone (2/2)
Data import
  Unless VERY basic, you need a toolset
    Even a simple membership file will not be possible
  Toolset provides:
    Scripted imports – over and over and over again
    Transforms and sanity checks
    Automated deduplication

## Slide 12: Where are we?
Timeline: a few days to …
Resources: 10 hours to ...
Budget: $1,000 to …
    Show me your import files!
    (this is also why we asked for it upfront)

## Slide 13: Quickstart process
Questionnaire & import files
Roadmap
Implementation
Go Live
Interview
Data import
Training I
Data Import Validation
Training II
Training III
* Green: active customer participation

## Slide 14: Quickstart process
Questionnaire & import files
Roadmap
Implementation
Go Live
Interview
Data import
Training I
Data Import Validation
Training II
Training III
* Green: active customer participation

## Slide 15: Now what … ???

## Slide 16: Remember? The #1 success factor …

## Slide 17: #1 success factor
You are going to CHANGE the way your organization functions
  Management support & commitment
  Provide compelling justification for why
  Have a clear process & trusted team in place
  Communicate, communicate, communicate
  Small steps, easy wins and supporters first
Be prepared to DEAL WITH resistance
Be CONSISTENT, do not compromise

## Slide 18: What you now need is:
Management support:
  no more spreadsheets.
End-user support (remember the Champion?)
Communications
Prioritization & problem solving
  The laggards will be converted by the majority
Perseverance

## Slide 19: Where are we?
Timeline: 3 months after launch
Resources: many more man/hours than what the Champion signed-up for initially …
BUT …
if you made it that far and everyone is happy
this is what SUCCESS looks like!

## Slide 20: Questions?